## Slide 1: Planning Phase
Ahmed Ashraf
Shahd Ahmed Taher

## Slide 2: System Request

## Slide 3: Project Sponsor Business Needs
Mid and Higher Management
Make informed decisions based on analyzed data of an under-specified problems.
Provide guidance on establishing supply chain movement, and sales
Notes: Project Sponsor: The person who initiates the project.
Business Needs: The business reasons for initiating the system.

## Slide 4: Business Requirement Business Value
Produce reports that project revenue, sales, and market share
Build an interactive software-based system to help decision makers.
Data Management
  Organization’s information
  External information
Increase the profits and market share of the company by at least 1%.
Increase the efficiency of the workflow as well as the productivity
Evaluation of past and new data.

## Slide 5: Feasibility Study

## Slide 6: Technical
Experienced Engineers
Hardware and Computing Power
  Cloud Computing
    Offers flexibility, and the ability to scale the system.
    But in case of sensitive data an internal data center is preferred

## Slide 7: Economic
A conservative budget of the system is around $50,000 threshold.
A project increase in market share by 1%
Improve the operation processes
Produce projection of the current state of the organization

## Slide 8: Operational
The interface of the interactive software is going to be kept simple and clean.
Fast reports that can reach the management and improve the management process

## Slide 9: Schedule
Minimum time needed for all the process is about 6.5 months

## Slide 10: Methodology
Waterfall

## Slide 11: Scope

## Slide 12
Project Manager
Senior Data Scientist
Senior Developer
Junior Developer
Junior Developer
Junior Data Engineer
Junior Data Analyst
Data Discovery and Formation
&Model Building
Data Collection, Preparation, Warehousing
Interactive Software Design and Build phase
Connecting the Backend
Senior Analyst
Senior Designer
Junior Analyst
Junior Designer
Analysis of the Phases and Requirement Determination
Design of the Phases and determining the tasks

## Slide 13: PERT CHART

## Slide 14
Data Discovery and Formation
Start: Wed 11/30/22
End: Tue 12/20/22
Dur: 15 days ID:12
Data Collection, Preparation, and Warehousing Start: Wed 12/21/22 End: Wed 1/18/23 Dur: 21 days ID:22
Design The Model Start: Thu 1/19/23 End: Thu 3/2/23 Dur: 31 days ID:27
Model Building Start: Fri 3/3/23 End: Thu 4/13/23 Dur: 30 days ID:30
Interactive Software Design and Build phase Start: Fri 4/14/23 End: Wed 6/7/23 Dur: 39 days ID:33
Connecting The Backend Start: Thu 6/8/23 End: Wed 7/19/23 Dur: 30 days ID:37
Measure of Performance Start: Thu 7/20/23 End: Wed 8/30/23 Dur: 30 days ID:41
Planning Phase
Start: Mon 10/24/22
End: Fri 11/11/22
Dur: 15 days ID:1
Analysis Phase
Start: Mon 11/14/22
End: Tue 11/29/22
Dur: 12 days ID:9